### Overview

A Customer Transition Meeting shall occur on any project where it is appropriate to inform the customer of the change in contact person/organization.

Questions regarding the appropriateness of this meeting should be directed to a Principal Project Manager or equivalent and/or Project Manager.

### Process

- Identify actual Customer Transition date (depending on project size, approx. 1~6 months before the anticipated date)

- Schedule a FM coordination meeting (approx. 1~4 months before the anticipated date):

  - Develop Customer meeting agenda (see attached)

  - Modify Service Matrix unique to that building/area

  - Review Service Guide

- Schedule a follow-up FM coordination meeting (approx. 1 month before the anticipated date):

  - Confirm Customer meeting agenda

  - Confirm updated Service Matrix

  - Identify any other items that should be addressed

- Schedule the Customer Transition meeting (approx. 1 month before the anticipated date)

  - Meeting attendees to include:

    - Project Manager (meeting facilitator)

    - Building Coordinator Program Lead

    - Customer Representative (building coordinator, etc.)

- Meet with the customer

- Follow-up with the customer (Building Coordinator Program Lead ~ approx. 1 month after the Customer Transition meeting)