Reviewing Requests for Information (RFIs)

Overview: RFIs submitted by vendors require review prior response.  The process includes the ability for A/Es to get UH reviewer comments use the TEAM INPUT feature.

Reference: N/A

| 2 Click on FORMS 1 | - Click on Request for Information |
| --- | --- |

- OR, click on the link provided in the PM Web notification e-mail.

- OR, select from the Workflow Inbox in your PM Web home screen

Design Team Reviewer

- Select the MAIN tab and review the QUESTION and PROPOSED SOLUTION boxes submitted.

- Select the ATTACMENTS tab and review any attached documents.

- If the RFI requires UH review, use the TEAM INPUT feature in workflow – go to step 12 for TEAM INPUT steps.

- When review is complete, enter a response in the ANSWER box on the MAIN tab.

- Add any necessary attachments in the ATTACHMENTS tab.

- Under the WORKFLOW tab, select the SUBMIT button.

- Select the appropriate action from the ACTION list (RESUBMIT, RETURN, FINAL APPROVE), then click on SAVE.

TEAM INPUT

- To forward the submittal for input from additional team members with PM Web accounts, under the WORKFLOW tab, select the TEAM INPUT button

- In the popup window, select team members to receive edit rights for the record.  You can start typing a name to refine the list.

16

13

14

15

- Check boxes for edit rights to be given.

- Enter any comments in the Message box

- Click on the Save & Exit button.

- IMPORTANT, you MUST then click on the SAVE button under ACTIONS for the TEAM INPUT to be sent.